CITADEL

DayzServerController v2.0.0

Pre-Release Production Audit

Audit Date: March 7, 2026

Scope: Full Codebase — Security, Functionality, UX, Automation

Files Analyzed: 100+ source files across 6 modules

Audited by: 6 Parallel Analysis Agents

VERDICT: NOT READY FOR RELEASE — 12 CRITICAL/HIGH BLOCKERS FOUND

Estimated effort to resolve all blockers: 16–24 hours of focused development.

Once resolved, the codebase demonstrates professional-grade architecture suitable for commercial sale.

# 1. Executive Summary

This report is the result of a comprehensive parallel audit of the Citadel DayzServerController codebase, conducted across 6 specialized analysis agents covering security, core functionality, RCON/webhooks/messaging, mod management/workshop, Discord bot, and frontend/deployment.

The application is a feature-rich, well-architected server management platform with 28+ frontend pages, 40+ API routes, a Discord bot with 18 slash commands, automated mod updates, workshop crawling, RCON integration, webhook system, backup engine, scheduler, and a licensing system.

While the foundation is strong, 12 critical blockers must be resolved before the product can be sold. The most urgent issues involve exposed credentials in version control, missing input validation on security-critical endpoints, and a broken frontend build pipeline.

# 2. Audit Results by Area

The following table summarizes findings across all 18 audited areas:

| Area | Issues Found | Severity | Key Concern |
| --- | --- | --- | --- |
| Security & Auth | 5 CRITICAL, 6 HIGH | CRITICAL | Hardcoded secrets, default creds, missing validation, CSRF |
| RCON System | 2 HIGH, 2 MEDIUM | HIGH | Missing command validation, no reconnect backoff |
| Webhooks | 2 HIGH, 2 MEDIUM | HIGH | SSRF timing, delivery race condition, no payload limits |
| Messaging | 2 HIGH, 1 MEDIUM | HIGH | No message length limits, notifications not persisted |
| Mod Manager | 1 CRITICAL, 1 HIGH | CRITICAL | Non-atomic install, no post-install validation |
| Workshop Crawler | 1 CRITICAL, 1 MEDIUM | CRITICAL | No rate limiting (Steam ban risk) |
| Mod Cache | 1 CRITICAL, 1 HIGH | CRITICAL | No cache invalidation, stale mods served |
| Auto-Updater | 1 CRITICAL, 2 HIGH | CRITICAL | Non-atomic state transitions, no rollback on start fail |
| SteamCMD | 1 HIGH, 2 MEDIUM | HIGH | Credentials visible in process list |
| Server Lifecycle | 1 HIGH, 3 MEDIUM | HIGH | No exponential backoff on restart, crash detector lacks auto-restart |
| Scheduler | 3 MEDIUM, 2 LOW | MEDIUM | 10s tick imprecision, no concurrent job guard |
| Backup Engine | 5 MEDIUM, 1 LOW | MEDIUM | Locked files skipped silently, no ZIP integrity check |
| Data Store | 3 MEDIUM, 1 LOW | MEDIUM | Debounce can lose rapid updates |
| Discord Bot | 2 CRITICAL, 2 HIGH | CRITICAL | RCON injection, admin role not validated |
| Frontend/Build | 1 CRITICAL, 1 HIGH | CRITICAL | Build broken (rollup module), tests fail |
| License System | 0 CRITICAL, 1 HIGH | HIGH | License key stored plaintext, .env exposed |
| Deployment | 0 issues | PASS | Scripts are production-ready |
| Config Mgmt | 1 MEDIUM, 1 LOW | MEDIUM | JWT_SECRET auto-gen not persisted |

# 3. Critical Blockers (Must Fix Before Sale)

These 12 issues represent unacceptable risks for a commercial product and must be resolved before end-of-day release:

| # | Issue | Area | Required Fix |
| --- | --- | --- | --- |
| 1 | Live Discord credentials in .env | Security | Revoke + regenerate tokens, remove .env from Git |
| 2 | Default admin:admin credentials | Security | Force password change on first login |
| 3 | Hardcoded JWT_SECRET in .env | Security | Auto-generate on first run, never commit |
| 4 | PATCH /users/:id missing validation | Security | Add role/password/username validation |
| 5 | RCON command injection (Discord bot) | Discord Bot | Whitelist commands or sanitize input |
| 6 | Frontend build broken (rollup) | Frontend | Fresh npm install on target platform |
| 7 | Backend tests failing | CI/CD | Fix credential decryption in test env |
| 8 | No Workshop API rate limiting | Mods | Add per-IP throttle to avoid Steam ban |
| 9 | Mod cache never invalidates | Mods | Add TTL + version comparison |
| 10 | Non-atomic mod installation | Mods | Stage to temp dir, then atomic move |
| 11 | Auto-updater state corruption risk | Updates | File-based state journal for atomicity |
| 12 | Admin role ID not validated | Discord Bot | Validate format + existence on startup |

# 4. Detailed Findings by Area

## 4.1 Security & Authentication

The security infrastructure is well-designed with JWT authentication, bcrypt password hashing, RBAC, AES-256-GCM credential encryption, rate limiting with fail2ban-style escalation, and Helmet.js security headers. However, several critical issues undermine these protections:

- Live Discord bot token and webhook URL committed to .env file in Git

- Default admin:admin credentials with no forced password change on first login

- JWT_SECRET hardcoded as a test value — controls both auth and credential encryption

- PATCH /api/users/:id accepts unvalidated role, username, and password fields (privilege escalation)

- No CSRF protection on state-changing operations

- MFA secrets stored unencrypted in users.json

- No session invalidation when users are deleted

- File write endpoint allows any extension (could write .exe/.dll to server)

- WebSocket auth uses stale JWT claims instead of fresh role

## 4.2 RCON System

BattlEye RCON protocol is correctly implemented with CRC32 validation, proper packet structure, sequence numbering, keep-alive heartbeat, and clean resource cleanup. Issues:

- Raw RCON commands accepted without validation from both web UI and Discord bot

- Pending command queue has no maximum size (memory leak under load)

- No reconnection backoff strategy (immediate retry on failure)

- Unhandled socket errors during send can leave connection inconsistent

## 4.3 Webhooks & Notifications

Webhooks feature SSRF protection with comprehensive IP range blocking, idempotence tokens, exponential retry backoff, event filtering, and variable substitution. Issues:

- SSRF validation happens at delivery time, not creation time (blocked webhooks created silently)

- Delivery race condition: concurrent debounced writes can lose delivery records

- No payload size validation (could exceed Discord’s 2000-char limit)

- In-app notifications stored in memory only — lost on restart

## 4.4 Mod Manager, Workshop Crawler & Cache

The mod management system handles installation, updates, and removal with bikey management and launch param updates. Workshop supports both Steam API and HTML scraping fallback. Critical issues:

- Mod installation is non-atomic — failure mid-copy leaves corrupted mod folder

- No post-installation validation (broken mods accepted silently)

- Workshop API has no rate limiting — risk of Steam IP ban

- Mod cache never invalidates — stale mods served indefinitely despite cachedAt timestamp existing

- No disk space management for cache (can fill disk)

- No mod dependency resolution

## 4.5 Auto-Updater & SteamCMD

The auto-updater has a well-designed state machine with countdown warnings, pre-update backup, and rollback capability. SteamCMD credentials are encrypted at rest. Issues:

- Non-atomic state transitions — crash between states causes corruption

- Post-update server start failure doesn’t trigger automatic rollback

- Backup failure doesn’t abort update (proceeds with warning only)

- Steam credentials visible in process list (plaintext args to steamcmd.exe)

- SteamCMD output parsing is fragile (relies on exact string matching)

## 4.6 Server Lifecycle & Core Systems

Server lifecycle management is clean with graceful shutdown, detached process spawning, port conflict checking, and lifecycle hooks. Issues:

- Crash detector identifies crashes but has no auto-restart capability

- Restart loop uses fixed 3-second delay instead of exponential backoff

- Scheduler runs on 10-second tick (imprecise timing for scheduled restarts)

- Backup engine silently skips locked files (partial backups during runtime)

- Data store debounce can lose entries during rapid updates to same file

- Windows service runs as LOCAL SYSTEM (overly permissive)

## 4.7 Discord Bot

The Discord bot is well-architected with 18 slash commands, modular handlers, 3-tier cooldown system, proper error handling, and polished embeds. Issues:

- Raw RCON commands passed from Discord without any sanitization (command injection)

- Admin role ID not validated for format or existence (could silently allow unauthorized access)

- API response status not checked (assumes 200 OK on all calls)

- No fetch timeout on API calls (Discord interaction timeout at 3 seconds)

## 4.8 Frontend, UX & Deployment

React 18 + Vite frontend with 28+ pages, Radix UI components, Leaflet maps, Socket.io real-time updates, and code obfuscation. Setup wizard has a clean 6-step flow. Issues:

- Frontend build is completely broken (missing @rollup/rollup-linux-x64-gnu)

- Backend tests fail (credential decryption issue in test environment)

- 7 ESLint errors in both backend and frontend

- All CI/CD pipelines currently failing

# 5. What’s Working Well

Despite the blockers, the codebase demonstrates mature engineering across many dimensions:

| Component | What's Working Well |
| --- | --- |
| Authentication | JWT + bcrypt + RBAC + server-scoped permissions + MFA support |
| Encryption | AES-256-GCM with PBKDF2 key derivation, random IVs |
| Rate Limiting | IP-level fail2ban + per-endpoint limits + Discord cooldowns |
| Security Headers | Helmet.js with HSTS, CSP, X-Frame-Options |
| Path Traversal | safePath() with realpath validation on all file ops |
| Audit Logging | Comprehensive trail for user/server/file actions |
| RCON Protocol | Correct BattlEye implementation with CRC32, keep-alive |
| Webhook Features | SSRF protection, event filtering, variable substitution |
| Backup Engine | Robocopy for locked files, pre-restore safety backup, rotation |
| Server Lifecycle | Graceful shutdown, detached spawning, lifecycle hooks |
| Config System | 3-tier hierarchy, schema validation, hot-reload |
| Deployment | Production-ready scripts for Windows + Linux |
| Discord Bot UX | Polished embeds, loading states, 3-tier cooldowns |
| License System | RS256 signed JWT, server-side enforcement, setup bypass |
| Frontend | React 18 + Vite, 28+ pages, code obfuscation, Socket.io real-time |

# 6. Recommended Fix Priority

### Phase 1: Security (4–6 hours)

- Remove .env from Git history; revoke and regenerate Discord tokens and JWT_SECRET

- Force admin password change on first login

- Add input validation to PATCH /users/:id (role, username, password policy)

- Add RCON command validation/whitelist in both backend and Discord bot

- Validate Discord admin role ID format and existence on startup

- Restrict file write extensions to safe list (.cfg, .xml, .json, .ini, .txt)

### Phase 2: Build & CI (2–3 hours)

- Fix frontend build (fresh npm install, verify rollup platform binaries)

- Fix backend test suite (mock credential decryption in test env)

- Resolve ESLint errors in both backend and frontend

- Verify CI/CD pipeline passes on both Node 20.x and 22.x

### Phase 3: Mod System Reliability (4–6 hours)

- Implement atomic mod installation (stage to temp, then rename)

- Add cache TTL validation + Workshop version comparison

- Add rate limiting to Workshop API calls (prevent Steam IP ban)

- Add file-based state journal for auto-updater atomicity

- Trigger rollback if post-update server start fails

### Phase 4: Reliability & Polish (4–6 hours)

- Add crash detector auto-restart with exponential backoff + cooldown

- Add SSRF validation at webhook creation time (not just delivery)

- Add API response status checking and timeout to Discord bot

- Fix data store debounce to queue all updates (not lose entries)

- Add fetch timeout to Discord bot API calls

# 7. Conclusion

Citadel DayzServerController v2.0.0 is an impressive, feature-complete server management platform with professional-grade architecture. The codebase demonstrates strong engineering fundamentals across authentication, encryption, process management, and user experience.

However, the 12 critical blockers identified in this audit — particularly around exposed credentials, missing input validation, a broken build pipeline, and non-atomic mod operations — must be resolved before the product can be safely sold to customers.

With an estimated 16–24 hours of focused remediation following the phased priority order above, this product will be ready for commercial release.